## Slide 1: RealEase: Comprehensive Real Estate Insights Platform
Milestone 3 Overview
By Donovan Murphy, Jonathan Bailey, and Enrique Obregon

## Slide 2: Milestone Overview
Front End Refresh
DB Schema Improvements
ROI Tool Implementation
Home Comparison Layout

## Slide 3: Milestone Three Plan
Task | Completion % | Donovan | Jonathan | Enrique | To do
ROI Tool | 85% | 0% | 100% | 0% | Implement logic into frontend and figure out how to pull information from house instead of having the user enter it all
Investigate JavaScript functions and card layout on the home screen | 95% | 50% | 10% | 30% | Continue to improve functionality and appearance
Working Website Demo’s | 75% | 33% | 33% | 33% | Add a Neighborhood Insight Demo
House Comparison Tool | 90% | 0% | 0% | 100% | Improve design if needed and further logic of comparison
Flask + MERN stack & caching/geolocating users | 20% | 33% | 33% | 33% | Implementation of caching methodology and figure out whether we want to use user location to show houses in their area on launch

## Slide 4: Task 1: Frontend Development and Home Comparison Tool
Developed a frontend heavy housing comparison feature
Successfully added the .svg logo

## Slide 5: Task 2: ROI Tool
Created and integrated a MongoDB-based schema and logic of the ROI Tool.
Laid groundwork for how we want to display the information and the information the user will need to enter.

## Slide 6: Task 3: MERN Stack with Flask
Developed strategies to leverage Python with MERN stack for future features.
Implemented Flask with our main home lookup feature and are now incorporating it to enhance our ROI tool functionality.

## Slide 7: Task 4: API Research & Testing
Compared Express and Flask for backend operations.
Established groundwork for API-driven data management

## Slide 8: Milestone Four Plan
Task | Donovan | Jonathan | Enrique | 
1. Finish research and implement caching & user location usage | implement/test 20% | Research 20% | Research/implement 60% | 
2. Research, planning, and implement first stages of Neighborhood Insights Tool | Design 30% | Design 30% | Design 40% | 
3. Touch up existing tools and frontend with help of client | Implement 30% | Implement 30% | Implement 30% | 

## Slide 9: Task 1: Research and Begin Development on our Neighborhood Insights Tool
How can we differentiate ourselves from other insights platforms
We'll investigate the best ways to get the necessary data
(API vs Flask)

## Slide 10: Task 2: Test Caching and User Location Data
Test caching on commonly searched locations and different caching strategies for housing data and zip codes.
By leveraging location data, we aim to show users homes in their immediate area right from the start, improving the relevance and personalization of their experience

## Slide 11: Task 3: Touch Up Existing Tools and Full Stack Design
ROI and Home Comparison UI.
Clean Data before going into the frontend cards.

## Slide 12: Faculty Advisor Feedback
Guidance on Data Retrieval Planning
Emphasis on unified data pull strategies to maintain performance.
Demo Development:
Iterative improvement based on client feedback to enhance user experience.
Front-End Design Recommendations
Focus on cohesive brand identity and polish up the front end.

## Slide 13: Questions?